## Slide 1
COMPNINJA
Roadmap
[ Quarter ] · twelve weeks · [ start date ] – [ end date ]
Replace every italic grey line in this deck. A prompt left in place is the tell that the section was never thought about — delete the slide instead.
[ __ ]
MILESTONES
[ __ ]
WEEKS
[ date ]
PREPARED
Template · the written rules live in docs/ROADMAP-TEMPLATE.md
Notes: Duplicate this file per quarter. Keep the structure; replace the content. The companion markdown carries the same rules in prose for the repo.

## Slide 2
BEFORE YOU FILL ANYTHING IN
Four rules, or this becomes a to-do list.
COMPNINJA
2
1
Milestones are claims, not deliverables
Word each one so somebody outside can check it and so it can be shown false — a row in a table, a figure on a dashboard, a person who came back. “Ship the vault” is a deliverable. “One outside broker's book is in the vault” is a milestone.
2
One constraint decides the order
Name the single thing the business is actually short of, and rank every week against it. If two milestones are both “important”, the constraint has not been named yet.
3
Every gate is observable
“When we have more data” never arrives. “Ten buckets holding eight good comps” does. Write the number, and where it is read from.
4
Dates, never adverbs
“Recently”, “soon” and “currently” age into lies within a month. Put the day a claim was last true beside the claim.
Anything grey and italic in the slides that follow is a prompt. Replace it or remove the whole block — never present it.

## Slide 3
WHY THIS PLAN AND NOT ANOTHER
[ The constraint, as a sentence. ]
COMPNINJA
3
[ figure ]
The one number that makes the case. Say when it was measured.
What is built
Everything real, listed plainly. Resist selling it here.
What is proven
What has evidence behind it, and what kind.
What is missing
The gap the whole plan exists to close.
THE ORDERING RULE FOR EVERYTHING THAT FOLLOWS
One sentence that settles any argument about what comes next. It should be possible to hold two pieces of work against it and get a different answer for each.
If the constraint cannot be written as a number, it is a mood. Keep looking.

## Slide 4
THE TWELVE WEEKS AT A GLANCE
[ Six milestones — one line each. ]
COMPNINJA
4
M1
Weeks 1–2 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
M2
Weeks 3–4 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
M3
Weeks 5–6 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
M4
Weeks 7–8 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
M5
Weeks 9–10 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
M6
Weeks 11–12 · [ dates ]
Fill this in — the outcome
DONE WHEN
The fact that proves it, and where that fact is read from.
Notes: Six is a working default for twelve weeks — a milestone a fortnight. Fewer, larger milestones are fine; more than eight means they are tasks.

## Slide 5
M1 [ MILESTONE ] · M2 [ MILESTONE ]
Weeks 1–4 · [ what this block is for ]
COMPNINJA
5
W01
[ dates ]
M1
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W02
[ dates ]
M1
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W03
[ dates ]
M2
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W04
[ dates ]
M2
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
WHAT THIS BLOCK IS JUDGED ON
One sentence. Not a summary of the four rows — the reason they are in this order.

## Slide 6
M3 [ MILESTONE ] · M4 [ MILESTONE ]
Weeks 5–8 · [ what this block is for ]
COMPNINJA
6
W05
[ dates ]
M3
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W06
[ dates ]
M3
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W07
[ dates ]
M4
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W08
[ dates ]
M4
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
WHAT THIS BLOCK IS JUDGED ON
One sentence. Not a summary of the four rows — the reason they are in this order.

## Slide 7
M5 [ MILESTONE ] · M6 [ MILESTONE ]
Weeks 9–12 · [ what this block is for ]
COMPNINJA
7
W09
[ dates ]
M5
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W10
[ dates ]
M5
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W11
[ dates ]
M6
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
W12
[ dates ]
M6
One line: what this week is for.
What ships, what it proves, and the thing that would show it was the wrong week's work. Name the file, route or dashboard where the answer appears.
MILESTONE?
WHAT THIS BLOCK IS JUDGED ON
One sentence. Not a summary of the four rows — the reason they are in this order.

## Slide 8
THE HONEST INVENTORY
[ What is finished and switched off? ]
COMPNINJA
8
Run this audit before adding anything to the weeks. Work that is built but inert is the cheapest progress available, and the easiest to leave sitting for months because nothing complains.
[ name ]
What it does, and what it would do if it were switched on. One line.
STATE
[ name ]
…
STATE
[ name ]
…
STATE
[ name ]
…
STATE
[ name ]
…
STATE
Notes: Colour the state pill by how bad it is: red for finished-and-never-used, amber for finished-and-unscheduled, green for now live. Three greens means delete this slide.

## Slide 9
GATED ON SOMEBODY ELSE
[ Decisions this plan cannot make for itself. ]
COMPNINJA
9
For [ whom ]
The questions, in their words, not yours.
Does this gate launch, or only development? Say which.
For [ whom ]
…
…
For [ whom ]
…
…
An unanswered question is not a blocked week — build around it and record the date it was asked.

## Slide 10
RUNNING UNDERNEATH THE MILESTONES
[ The track that needs no product decision. ]
COMPNINJA
10
ENGINEERING TRACK — PICK UP ANY OF THESE
One criterion for this column, and only one: it needs no yes from anybody. If it needs a decision, it belongs on the decisions slide instead.
Keep the chores that carry a rule with them — “extract a module when it is touched, with tests first” travels; “tidy up server.js” does not.
PARKED — DECIDED, NOT FORGOTTEN
Things deliberately not being done. The point of this column is that a future reader stops proposing them.
One line each: what it is, who parked it, the date, and the condition that would revive it. Without the date it reads as neglect rather than a decision.
Reviving a parked item is a decision with a date on it, not a slow drift back onto the list.

## Slide 11
WHAT BINDS EVERY SLIDE BEFORE THIS ONE
Principles
The product
What it is for, whom it serves, and the technical posture that follows from that.
The brand
What may not change without an explicit named yes.
The position
The words to use, and the words never to use. Legal positioning belongs here, phrased so a violation is recognisable in a diff.
The claim
What may not be said yet, and the measurable bar that would earn it.
COMPNINJA
11
Notes: These four rarely change between quarters. Copy them forward verbatim rather than rewriting — a principle that is reworded every quarter is not binding anything.

## Slide 12
HOW THIS DECK STAYS TRUE
A roadmap decays quietly.
COMPNINJA
12
These four habits are the whole defence. None of them is about writing more; three are about deleting on time.
01
Move the line the week it ships
A deck listing work already live is worse than no deck: it makes the reader distrust every other line. Move it to a shipped log with its date, in the same commit.
02
Dates, never adverbs
Every claim carries the day it was last true. A reader can then judge staleness without asking anybody.
03
Write the reason, not just the item
Record what was rejected and what it would have cost. That is the most expensive thing in the deck to regenerate, and the first thing a rushed edit drops.
04
One file wins
Keep a single written source of truth in the repo and treat this deck as how it is read out loud. When they disagree, the file is right.
Notes: This slide is guidance, not a slot — keep it as it is when reusing the template.