Augest 19th to the 28th

Big goals

- Finish and refine the enterprise system

- Add CompNinja to the App store and optimize it mobile

- Create a desktop app

- Redesign the website, to make everything more connected

- Increase search accuracy by 5%

20th

Jacob                                                                      Owen

- Create a desktop App                                 -    Make CompNinja an app on the app store

- Organize CompNinjas UI                          - Add Expanding Flat and contracking areas in

21st

Jacob                                                                      Owen

- Keep building the desktop app                   -    Keep working on the app store version

- Start the website redesign

- Test search accuracy

22nd

Jacob                                                                      Owen

- Work on the desktop app                         -    Test the app on a phone

- Clean up the website design

23rd

Jacob                                                                      Owen

- Website redesign mockups

- Run search accuracy tests

24th

Jacob                                                                      Owen

- Connect the website pages together              -    Get the app ready for the app store

- Work on the enterprise system

25th

Jacob                                                                      Owen

- Finish the desktop app                          -    Make the site look good on mobile

- Improve search accuracy

- Test the enterprise system

26th

Jacob                                                                      Owen

- Fix bugs from testing                           -    Submit the app to the app store

- Polish the website redesign

27th

Jacob                                                                      Owen

- Test everything                                 -    Fix app store feedback

- Check search accuracy is up 5%

28th

Jacob                                                                      Owen

- Launch everything                               -    Final mobile check

- Review the big goals